

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 14-Jul-2013

Project Manager: Bob O’Brien

Technical Lead: Stephen Paul King

# Project Schedule

Project is On Schedule. Milestone 2 is complete. Milestone 1 on schedule for end of next week.

# Project Budget

Project is on budget. Invoice for $31,030 (for Milestone 2) is included with package to BIT Systems.

There may be materials purchases required in the next week or so as we will be establishing our Virtual Windows testing environment.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 14-Jul-2013.

The initial risk log (identifying 4 risks and 1 issue) was created from the Project Plan document.

# Overall Project Health

Project is healthy. No significant issues at present, and none foreseen that can’t be dealt with in a timely fashion.

# Additional Comments

The first few weeks of the project involved Dr. Giffon of Clarkson researching and writing the White Paper that will be the primary deliverable of Milestone 1. That work is on track to meet scheduled delivery of 18-Jul-2013.

Simultaneously, the “technical” members of the team began developing use cases and detailed design specifications for components of the proof-of-concept “bench” system that is being developed in the project. This work was scheduled to take 3 weeks, and it did – ending on scheduled on Friday, 12-Jul-2013.

Sprint 1 of development will begin on Monday, 15-Jul-2013 and will end on Friday, 26-Jul.

# Report Prepared By…

Robert O’Brien  
14-July-2013