

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 18-Aug-2013  
Project Manager: Bob O’Brien  
Technical Lead: Stephen Paul King

# Project Schedule

Overall Project is On Schedule.

* Sprint 3 began on schedule on Monday, 12-August; scheduled to finish on Sunday, 28-Aug

# Project Budget

Project is on budget:

* Invoice 003 (Milestone 3) for $12,005 was submitted on 29-July-13.
* Invoice 004 (Milestone 4) for $12,070 was submitted on 12-Aug-13
* Invoice being prepared for lease of AWS Virtual Machine environment for formal testing and demonstration.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 18-Aug-2013.

There are no Risks at this time that require particular attention. There are no Issues to be followed.

# Overall Project Health

Project is healthy. No issues at present, and none foreseen.

# Additional Comments

Sprint 3 is in progress. The objective for Sprint 3 is to replace all “stubs” and essentially have a working bench – missing only the ability to multiplex test cases as we eventually intend to do.

The AWS-hosted test environment is up and Sprint 1 and Sprint 2 products are available there.

The Github environment is also implemented and code from Sprint 1 and 2 has been archives. (This includes Sprint 2 MrE code, but not Adom’s R scripts yet.)

# Report Prepared By…

Robert O’Brien  
18-Augusty-2013