

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 08-Sep-2013  
Project Manager: Bob O’Brien  
Technical Lead: Stephen Paul King

# Project Schedule

Overall Project is On Schedule.

* Sprint 4 is in progress, and is scheduled to finish on Tuesday, 10-September

# Project Budget

Project is on budget:

* Invoice 005 (Milestone 5) for $10,650 was paid.
* An invoice for license purchase of software to extend cameras and microphones to the VM will be forthcoming.
* Invoice for lease of AWS Virtual Machine environment will be forwarded as soon as we get one from the vendor.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 08-Sep-2013.

Adom Giffin has started classes; we are managing the schedule adequately thus far.

API issues for Voice and Face continue to be being dealt with. Coding is proceeding to complete the interactions with these authenticators.

# Overall Project Health

Project is healthy.

# Additional Comments

Detailed scripting of test cases continues.

# Report Prepared By…

Robert O’Brien  
08-September-2013