

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 29-Sep-2013  
Project Manager: Bob O’Brien  
Technical Lead: Stephen Paul King

# Project Schedule

Overall Project is **Behind Schedule**.

* Sprint 5 is complete.
* Sprint 6 began on Monday, 9/23/13.
* Test Session Acquisition restarted on Wednesday, 9/25/13.

# Project Budget

Project is on budget:

* An invoice for license purchase of software to extend cameras and microphones to the VM was submitted on 16-Sep-2013.
* Invoice for lease of AWS Virtual Machine environment will be forwarded as soon as we get one from the vendor.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 08-Sep-2013.

Adom Giffin has started classes; we are managing the schedule adequately thus far.

# Overall Project Health

Project is healthy. While test data collection is started late, we still anticipate completing it with enough time to complete report by original project deadline.

# Additional Comments

Project Plan has been modified to include an additional coding sprints. These sprint will wrap up the Batch processing and the simulated login capabilities.

# Report Prepared By…

Robert O’Brien  
29-September-2013