

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 06-Oct-2013  
Project Manager: Bob O’Brien  
Technical Lead: Stephen Paul King

# Project Schedule

Overall Project is **Behind Schedule**.

* Sprint 6 still in progress
* Test Session Acquisition in progress

# Project Budget

Project is on budget:

* Invoice for license purchase of software to extend cameras and microphones to the VM was paid.
* Invoice for lease of AWS Virtual Machine environment will be forwarded as soon as we get one from the vendor.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 06-Oct-2013.

A new issue arose with the implementation of the new package to extend desktop cameras and microphones to the Virtual Machine. Resolutions and latency are less than optimal, and some testers are having difficulties with the software. We are working to resolve these so that raw data collection can begin in earnest.

# Overall Project Health

Project is behind schedule. With test data collection running behind schedule do to technical issues, we now anticipate completing data collection, analysis and final report by Monday, October 21st.

# Report Prepared By…

Robert O’Brien  
06-October-2013