

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 20-Oct-2013  
Project Manager: Bob O’Brien  
Technical Lead: Stephen Paul King

# Project Schedule

Overall Project is **Behind Schedule**.

* Sprint 6 completed
* Test Session Acquisition in progress

# Project Budget

Project is on budget:

* Invoice for lease of AWS Virtual Machine environment will be forwarded as soon as we get one from the vendor.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 20-Oct-2013.

Problems with AT&T Voice persist. We continue to work with AT&T developers to see these problems resolved, but additional delays are translating to additional extension of the project completion date.

# Overall Project Health

Project is behind schedule due to issues with voice authentication. We now anticipate completing things and making final delivery on Friday, November 1st, 2013.

# Report Prepared By…

Robert O’Brien  
20-October-2013