

Project Status Summary

Risk Mitigation Metric for Multifactor Authentication Systems (DARPA RA-11-52)

Report Date: 27-Oct-2013  
Project Manager: Bob O’Brien  
Technical Lead: Stephen Paul King

# Project Schedule

Overall Project is **Behind Schedule**.

* Test data capture has been completed.
* Batch data processing and analysis underway.

# Project Budget

Project is on budget:

* Invoice for lease of AWS Virtual Machine environment will be forwarded as soon as we get one from the vendor.

# Risks and Issues

Risks and Issues were last reviewed by the Project Team on 27-Oct-2013.

Problems with AT&T Voice have been resolved.

# Overall Project Health

Project is behind schedule due to issues with voice authentication. We now anticipate completing things and making final delivery on Monday, November 4th, 2013.

# Report Prepared By…

Robert O’Brien  
27-October-2013